# Project Scope

# Agentic Engineering & Data Modernization

Prepared for: Evergreen

Prepared by: Evan Fischell Consulting

Date: September 4, 2026

Work with Evergreen's team to establish governed agentic engineering and implement a modern data and reporting platform.

Three months. Three phases.

| Phase | Timing |
| --- | --- |
| 1 — Agentic Engineering & CI/CD | Month 1 |
| 2 — Data Platform & Ingestion | Month 2 |
| 3 — Agentic-First Reporting | Month 3 |

## Phase 1 — Agentic Engineering & CI/CD

Duration: one month

What we will do

Evaluate token broker options (Azure Foundry, OpenAI, Anthropic, Google), comparing subscription plans and pay-per-token services for cost, permitted use, and data handling; recommend and configure the selected approach.

Select and configure a coding harness (Claude Code, Codex, or Antigravity), shared skills, agent instructions, and deterministic controls; train the pilot team.

Implement CI/CD in GitHub Actions or Azure DevOps, including automated tests, review gates, isolated parallel work, approved production promotion, and rollback.

Done looks like: Evergreen has a governed agentic engineering workflow and CI/CD foundation in place, with the team ready to use them.

## Phase 2 — Data Platform & Ingestion

Duration: one month

What we will do

Compare Azure SQL and Microsoft Fabric on cost, scalability, and operating requirements; recommend and implement the selected platform.

Configure access, storage, backup, and recovery; deliver platform configuration through CI/CD.

Implement scheduled ingestion from agreed Workday and legacy/archive sources, covering up to ten source entities or endpoints agreed at phase start, with validation, restart handling, and failure alerts.

Done looks like: A modern data platform is in place, with priority data sources connected and a foundation for continued expansion.

## Phase 3 — Agentic-First Reporting

Duration: one month

What we will do

Compare Microsoft Fabric/Power BI with an open-source approach such as DuckDB and Cube, including licensing, hosting, and support costs; implement the selected environment.

Build a governed semantic layer with shared metrics and controlled agent access.

Deliver the priority reports agreed at phase start and train Evergreen's team to maintain and extend them.

Done looks like: A reporting environment is in place, with initial reporting available and the team equipped to expand it using agentic workflows.